**Group**: The Sitting Ducks

**Name**: Marco Busselli, Cameron Deering, Anthony Frock, Vanessa Dimitrov

**Game**: Fowl Play: Dave’s Side Dish of Pain

**Meeting Time**: Monday at 6pm

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| TASK | DESCRIPTION | TIME ESTIMATE | DATE COMPLETED | PEOPLE ASSIGNED |
| Level Design | Design the levels for the game | 2 hours | Dec 4 | Cameron  Anthony |
| Soundtrack | Find a soundtrack that fits the game well | 30 min | Dec 20 | Cameron  Vanessa |
| Character Movement | Basic directional movement, jumping, and attacking | 2 hours | Dec 4 | Marco  Anthony |
| Enemy spawns | Controlled placements of enemies | 1:30 hours | Dec 20 | Marco  Cameron |
| Enemy AI | Basic environmental awareness and action | 4 hours | Dec 20 | Cameron  Marco  Anthony |
| Blob Companion | Creation of the blob companion and associated mechanics | 2 hours | Dec 20 | Anthony |
| Health | Working health system that tracks current health | 1 hour | Dec 20 | Anthony  Cameron |
| Trap | Variety of hazards that damage the player | 1:30 hour | Dec 4 | Marco |
| Death | Detection of 0 remaining lives and restarts the player | 1 hour | Dec 4 | Marco |
| Collision | Implement enemy, player and wall collision | 1 hour | Dec 4 | Marco |
| Level Changer | Changes from one screen/level to another | 30 mins | Dec 20 | Marco |
| Hitboxes | Implement hitboxes for enemies and the player | 1:30 hours | Dec 20 | Marco |
| Play Test | Play the game and make sure it is running well | Ongoing | Dec 20 | All |
| Level Up System | Implement things gained from level up | 2 hours | Dec 20 | Cameron |
| Experience System | Exp gained from killing monsters and level up when received enough exp | 1 hour | Dec 20 | Marco |
| Main Character Art | Art for the main character | 1.5 hours | Dec 4 | Vanessa |
| Background Art | Art for the background | 1 hour | Dec 4 | Vanessa |
| Enemy Art | Art for the enemies | 2 hours | Dec 4 | Vanessa |
| Final Boss Art | Art for the final boss | 2 hours | Dec 20 | Vanessa |
| Sound effects | Sounds for all things in the game | 1 hour | Dec 20 | Vanessa  Anthony |